|  |  |
| --- | --- |
| PITINFOTECH  ESTIMATE/ 20/05/2025 | C-157, Mani Street, Thirunagar, Madurai, Tamil Nadu - 625006  Contact : +91 9043371538  Email : [ananthakumar7@gmail.com](mailto:ananthakumar7@gmail.com) |

# Introduction



This document describes our understanding of the server setup from the discussion with you and given time and cost estimation of each module. I've enclosed this **Online Permit Server cloud** setup quotation based on **Dalmia Cements Online Permit Ariyalur Plant System** requirements.

|  |  |
| --- | --- |
| **Dalmia Cements** | **ESTIMATED COST** |
| Dalmiapuram | Rs.1,75,000/- |

# Scope of this work



* Create a new cloud server account (Hostinger) and launch the desktop and mobile app. Configurations like
  + 4-8 vCPU cores
  + 16 GB RAM
  + 200 GB NVMe disk space
  + 16 TB bandwidth
  + Load Balancer
  + Auto Scaling
  + SMTP Setup
  + Push Notification
  + Task Scheduler

* Creating a New Play Store Account.  
   **\* Google Fee:** $25 USD (approx. ₹2,500)—one-time fee paid directly to Google. **\* Included Work:** Assisting with the sign-up process, setting up payment details, and completing the developer profile.
* Setup the Mobile App and Get Approval from Google.
* Preparing assets (screenshots, descriptions, icons)
* App bundle (.apk) upload
* Setting up policies (privacy, content rating, etc.)
* Resolving any rejection issues from Google  
  This can be time-consuming, especially if there are rejections or policy issues.
* Maintain the Play Store Account
* App version updates (minor, infrequent)
* Monitoring for Google policy compliance
* Handling notices from Google.
* Preparing assets (screenshots, descriptions, icons)
* Create an instance for dev and prod for desktop and mobile app.

# Cost Estimation



**Cost Per Year**

|  |  |  |
| --- | --- | --- |
| Modules | Estimated Time (days) | Estimated Cost (Rs) |
| Purchase new cloud server Account | 3 | 1,30,000/- |
| Server Support | - | 30,000/- |
|  |  | **1,60,000/-** |

**One Time Payment**

|  |  |  |
| --- | --- | --- |
| Modules | Estimated Time (days) | Estimated Cost (Rs) |
| Setup Server | 5 | 10,000/- |
| Create Play Store account and setup the mobile app | 10 | 5,000/- |
|  |  | **15,000/-** |

Terms and conditions



1. This quote is valid for 15 days from the date of Issue.
2. This quote is for UK English site
3. Advance payment of **25%** is needed to start the work.
4. **50%** of amounts have to be given when application is uploaded in **PITINFOTECH** server for review.
5. Later **25%** will have to be paid after completion of site after review/handover to DCBL.
6. Clients have to review within 14 days and inform any changes needed.
7. Bank details will be given in a separate attachment if confirmed.
8. If payment have been done client have to inform with receipts or any to move.
9. In case of client like to stop the work, **PITINFOTECH** need to get the payments as

per the schedule till that day and can bill according to the loss caused by this work if any.

Sincerely, Anantha Kumar RJ