Quotes For Online Permit System Cloud Setup

### Prepared by PressadsSystem

*Nagercoil – 629 002*

*Email:* [*pressadspromo@gmail.com*](mailto:pressadspromo@gmail.com) *Mobile : +919629794689*

***Date : 20-05-2025***

# Server Setup Phases

**Introduction**

**Pressads Systems** provides full range of internet marketing services to various businesses in **India for over 4 years**. Our experience helps to define the best online strategy to serve your marketing and sales needs.

We always split projects in phases and would like to offer the same approach for your company as well. We'd like to offer the following phases and activities for your project:

* Phase 1 – Requirement gathering and prepare work flow document.
* Phase 2 – Purchase a new cloud server and creating a new play store account.
* Phase 3 – Install all the related software and security features.
* Phase 4 – Launch in server.

Please take a look at our proposal and don't hesitate to contact me if you have any questions.

# Server Configuration

* Purchase the new cloud account with to the following configurations.

1. **8** vCPU cores
2. **32 GB** RAM
3. **400 GB** NVMe disk space
4. **32 TB** bandwidth
5. Data centers worldwide
6. Linux operating systems

* Create two instances. One is for dev and another one is for Prod.
* Creating a Google Play store account to import the mobile app.
* Setting up the mobile app and getting approval from the google.
* Monitor the server performance and getting backup for every week.

**Purchase new cloud account**

|  |  |  |
| --- | --- | --- |
| **Phase** | **Duration in days** | **Cost** |
| Purchase new cloud account | 10 | 1,75,000 |
| Google Play Store Account | 15 | 45,000 |
| Install all related softwares & library files in cloud | 2 | 15,000 |
| Server Support | 24x7 | 45,000 |
| App Installation | 2 | 10,000 |
|  |  |  |
| **Sub Total** | **29** | **Rs.290,000** |

# Loading & Boarding, travel and expenses should be take care by DCBL. We’ll allocate two engineers for support to the permit system apps. During plant visit you(DCBL) should pay Rs.5,000/- per day for both engineers.

* This is an approximate configuration for a server setup. If the feature requires additional performance, we will raise the new quote with additional server configuration and improve the performance.
* Monitor the server performance day and day, then report to the responsible person.

# Terms and conditions

1. All estimates/quotes are based on our understanding of your requirements and as per given time-frame. Any changes to the functionality including micro- improvements, may incur additional costs accordingly. Please ensure and clarify our understanding in a face to face meeting.
2. By accepting a quote, you agree to and accept the terms and conditions of **PRESSADS SYSTEM**. Acceptance can be verbal, by email, payment of Initiation, signing a quote.
3. Any delays at client’s end, may delay the project and proposed timeframes and may incur additional costs.
4. Any bugs (programming errors) reported during or just after the development does not attract additional charges.
5. Any re-work on an already completed task will attract additional charges. Any changes in the design after the design approval will incur additional charges.
6. Payment of the project will be detailed in the proposal. Web development jobs require a **50% payment** prior to commencement of the work and **50% on completion** and prior to the launch of the site. Invoices will be issued for the work.