Quotes For Online Permit System for Desktop and Mobile App

### Prepared by PressadsSystem

*Nagercoil – 629 002*

*Email:* [*pressadspromo@gmail.com*](mailto:pressadspromo@gmail.com) *Mobile : +919629794689*

***Date : 20-05-2025***

# Project Development Phases

**Introduction**

**Pressads Systems** provides full range of internet marketing services to various businesses in **India for over 4 years**. Our experience helps to define the best online strategy to serve your marketing and sales needs.

We always split projects in phases and would like to offer the same approach for your company as well. We'd like to offer the following phases and activities for your project:

* Phase 1 – Requirement gathering and prepare work flow document.
* Phase 2 – Application and DB design.
* Phase 3 – Development and Unit testing
* Phase 4 – Launch in server.

Please take a look at our proposal and don't hesitate to contact me if you have any questions.

# Application Design & Development

## System

* + Front end running in PHP and jQuery
  + Backend running on Apache, MySQL

## Design

* + Web 2.0/3.0 friendly design (or whatever you want to call it)
  + Adjusting colors and block placement in existing design & layout as per client's request, etc

## Development

* + Javascript and/or PHP scripting solutions to ensure dynamic content loading and flare for content display depending on location
  + PHP to further contribute to the clunky mess that PHP is for no good damned reason

# Phases & Schedule

This schedule defines the major tasks to be completed during the life of the project. Individual tasks may be added, deleted or moved as required to meet the demands of the design. This project is estimated to take around **110days** of work to complete. This period of time may vary depending on additional workload, last-minute changes, additional submissions, and third-party service providers. Additional feature requests and design changes will be billed for separately.

**Desktop App development Quotation**

|  |  |  |
| --- | --- | --- |
| **Phase** | **Duration in days** | **Cost** |
| Permit Info entry details | 20 | 60,000 |
| Send notification to responsible persons (Email) | 15 | 75,000 |
| Generate report for each permit types | 20 | 45,000 |
| Print PDF | 5 | 10,000 |
| Software Installation | 2 | 10,000 |
|  |  |  |
| **Sub Total** | **62** | **Rs.2,00,000** |

# Mobile app development proposal

|  |  |  |
| --- | --- | --- |
| **Phase** | **Duration in days** | **Cost** |
| Permit Info entry details | 25 | 1,60,00,000 |
| Send mobile notification to responsible persons (mobile) | 8 | 65,000 |
| Unit testing in different types of mobiles | 5 | 30,000 |
| **Sub Total** | **48** | **Rs.2,55,000** |

# Implementation of desktop and mobile to 15plants

|  |  |  |
| --- | --- | --- |
| **Phase** | **Duration in days** | **Cost per Plant** |
| Desktop App | 5 | 80,0000 |
| Mobile App | 10 | 1,50,000 |
| **Sub Total** | **15** | **Rs.2,30,000** |

# We’ll charge around Rs.2,30,000 per plant. So, total cost of 15plants is Rs.2,30,000\*15 = 3,450,000/-. We’ll support 30days from the time of setup. After that, we’ll do the AMC support with the cost of Rs.45,000/- per plant.

# We’ll do the small changes in the time period of 30days.

# Loading & Boarding, travel and expenses should be take care by DCBL. We’ll allocate two engineers for support to the permit system apps. During plant visit you(DCBL) should pay Rs.5,000/- per day for both engineers.

# Terms and conditions

1. All estimates/quotes are based on our understanding of your requirements and as per given time-frame. Any changes to the functionality including micro- improvements, may incur additional costs accordingly. Please ensure and clarify our understanding in a face to face meeting.
2. By accepting a quote, you agree to and accept the terms and conditions of **PRESSADS SYSTEM**. Acceptance can be verbal, by email, payment of Initiation, signing a quote.
3. Any delays at client’s end, may delay the project and proposed timeframes and may incur additional costs.
4. Any bugs (programming errors) reported during or just after the development does not attract additional charges.
5. Any re-work on an already completed task will attract additional charges. Any changes in the design after the design approval will incur additional charges.
6. Payment of the project will be detailed in the proposal. Web development jobs require a **50% payment** prior to commencement of the work and **50% on completion** and prior to the launch of the site. Invoices will be issued for the work.